: 20/05/2022

: tarique.ahmad@smartcontrols.in
: +91-8147167785

Date

Email 
Phone

To,

M/s JK Tyre & Industries Ltd

Hebbal Industrial Estate

Mysuru, Karnataka 570016

Kind Attention: Mr. Ashutosh Padhiary

Dear Sir,

Subject: Offer for Mixing Line Controls Upgradation for Banbury number Three

As per the discussion with the technical team on 29th April 2022 on the mixer understanding. The enclosed offer is having all the technical and commercial details.

In case you need any further clarifications, please feel free to call us at any time convenient to you.

Thanking you and assuring you of our best attention at all times.

Yours truly,

Md Tarique Ahmad

Head of Sales, Digital Manufacturing

Smart Controls India Limited

Technical Offer

Offer Number	: XXX

Customer		: XXX
End Customer	: XXX

Project			: XXX

Table of Contents

2	Terms and Abbreviations	4

3	Basis Of Offer	5

3.1	Revision History	5

3.2	Functional Overview	5

3.3	Plant Location	5

3.4	Machine Details	5

4	Functional Details	5

4.1	Solution Architecture	5

4.2	IT Architecture	5

5	Scope Of Work	5

5.1	Key Deliverables	5

5.2	Scope Of Service	5

5.3	Scope Of Supply	5

5.3.1	Basis Of Supply	6

5.3.2	Bill Of Material	6

5.4	Scope of Work RACI	6

6	Project Management	6

6.1	Project Organization Structure	6

6.2	Project Governance	6

6.3	Project Phases and Deliverables	6

6.3.1	Requirement Freeze & Workshop	7

6.3.2	Functional Design Session	7

6.3.3	System Integrated Testing (SIT)	7

6.3.4	User Acceptance Testing (UAT)	8

6.3.5	Commissioning & Go Live	8

6.3.6	Rollout and Handover	8

6.4	Project Timelines	9

7	Project Understanding	9

7.1	General Assumptions	9

7.2	Project Assumptions	9

7.3	Customer Support	9

7.4	Exclusions	9

8	Change Request Procedure	10

8.1	Change in Scope Of Service	11

8.2	Change in Scope Of Supply	11

9	Acceptance Procedures	12

9.1	Notification of Deliverable Available Date	12

9.2	User Acceptance Tests	12

9.3	Inspection and Acceptance of Deliverables by Customer	12

# Terms and Abbreviations

| Terms | Definition |
| --- | --- |
| SCIL | Smart Controls India Ltd |
| CUSTOMER/ CUST | XXX |
| END CUSTOMER /ECST | XXX |
| BRD | Business Requirement Document |
| MES | Manufacturing Execution System |
| ERP | Enterprise resource planning |
| WMS | Warehouse Management System |
| PLC | Programmable Logic Controller |
| SCADA | Supervisory Control and Data Acquisition |
| RM | Raw Material |
| PO | Purchase order |
| GRN | Goods Received Note |
| OEM | Original Equipment Manufacturer |
| NCM | Non-Conformity Material |
| LIMS | Laboratory Information Management Systems |
| HMI | Human Machine Interface |
| BOM | Bill Of Material |
| OPC | Open Platform Communications |
| DB | Database |
| CMMS | Computerized Maintenance Management System |

# Basis Of Offer

This document is SCIL’s confidential and proprietary. SCIL provides this document to CUSTOMER with the understanding that its contents will be held in strict confidence and will not be duplicated or used in whole or in part for any purpose other than evaluation of this response, without prior written consent from SCIL.

This document reflects SCIL’s understanding of business needs and project requirements and was prepared based on the information available at that point in time. Any changes to these needs or requirements may require changes to any portion of this offer.

Any information related to potential future product functionality should not be construed as a guarantee or commitment on the part of SCIL to develop and/or deliver such functionality.

This information does not constitute an offer. Neither party will have any contractual commitment to the other until a definitive written contract has been negotiated and signed by the parties referring to this offer as technical and commercial scope.

## Revision History

Revision 0

As per the discussion and document.

## Functional Overview

[Content to be provided — no corresponding content found in source document; to be authored separately.]

## Plant Location

[Content to be provided — no corresponding content found in source document; to be authored separately.]

## Machine Details

[Content to be provided — no corresponding content found in source document; to be authored separately.]

# Functional Details

## Solution Architecture

[Content to be provided — no corresponding content found in source document; to be authored separately.]

## IT Architecture

| VM | vCPU (2.4 GHZ or Above) | RAM (GB) | Hard Disk (GB SSD) |
| --- | --- | --- | --- |
| RMS - Mixer App- Production | 8 | 64 | C:256, D: 512 |
| Date Base - Production | 12 | 128 | C:256, D: 2048 |
| App + DB - QA | 6 | 64 | C:256, D: 512 |
| 10% Additional |  |  |  |

# Scope Of Work

## Key Deliverables

[Content to be provided — no corresponding content found in source document; to be authored separately.]

## Scope Of Service

The proposed system covered Following equipment’s.

List of Equipment

| S. No | Area | No of Machines | Description |
| --- | --- | --- | --- |
| 1 | RMS Booking | 1 | Raw material storage, receipt, and placement in the storage area. |
| 2 | RMS Issue | 2 | Issue material to shop floor from raw material storage. |
| 3 | Carbon Silica & Other | 12 | 12 feeders feed material. |
| 4 | Oil | 10 | Oil stations for specific materials. |
| 5 | Auto Chemical | 2 | Approx. 50 bins for feeding in each small chemical. |
| 6 | Bale Cutter | 2 | Cutting polymer into separate lots. |
| 7 | Mixer Feeding | 2 | Operator feeds polymer/compound based on recipe. |
| 8 | Mixer Batchoff | 2 | Load batch output onto skid. |
|  | Total | 33 |  |

## Scope Of Supply

### Basis Of Supply

[Content to be provided — no corresponding content found in source document; to be authored separately.]

### Bill Of Material

| S. No | Area | No of Machines | MES Hardware |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | PC | HMI | BT Scanner | Wi-Fi Mobile Scanner | Stack Light | Printer |
| 1 | RMS Booking | 1 | 1 |  |  |  |  | 2 |
| 2 | RMS Issue | 2 |  |  |  | 2 |  |  |
| 3 | Carbon Silica & Other | 12 |  | 1 | 2 |  | 12 |  |
| 4 | Oil | 10 |  | 1 | 2 |  | 10 |  |
| 5 | Auto Chemical | 2 |  | 2 | 2 | 2 |  |  |
| 6 | Bale Cutter | 2 |  | 2 | 2 |  |  | 2 |
| 7 | Mixer Feeding | 2 |  | 2 |  | 2 |  |  |
| 8 | Mixer Batchoff | 2 |  | 2 |  |  |  | 2 |
|  | Total | 33 | 1 | 10 | 8 | 6 | 22 | 6 |

# Roles And Responsibilities

| RACI Terms |  |  |
| --- | --- | --- |
| R | Responsible | Team who performs the activity. |
| A | Accountable | Team who should answer for the success/failure/quality and timeliness of action. |
| C | Consulted | Team who must be consulted before the action is performed. |
| I | Informed | Team who must be informed after the action is performed. |

## Overall RACI

| RACI Terms |  |  |  |
| --- | --- | --- | --- |
| R | Responsible: | Team who performs the activity. |
| A | Accountable: | Team who should answer for the success/failure/quality and timeliness of action. |
| C | Consulted: | Team who must be consulted before the action is performed. |
| I | Informed: | Team who must be informed after the action is performed. |

| Area | Scope | Details | Owner | Remarks |
| --- | --- | --- | --- | --- |
| Infrastructure | Supply | Infrastructure For MES Usage |  | Specification recommendation by SCIL. Actual estimation shall be evaluated post FDS Sign off. |
|  |  | SIT, UAT and PROD | CUST |  |
|  | Supply | Infrastructure During Implementation |  |  |
|  |  | DEV | CUST |  |
|  | Supply | Network Components |  | Recommendation by SCIL. |
|  |  | Shopfloor OT and IT Network | CUST |  |
|  | Supply | Scanner, Printer, IPC, PDA |  | Actual estimation shall be evaluated post FDS Sign off. |
|  |  | Shopfloor MES HMI | CUST |  |
|  | Supply | Infrastructure Software License ( Database, OS, Antivirus, Monitoring tool etc) | CUST | Specification recommendation by SCIL. Database Actual estimation shall be evaluated post FDS Sign off. |
|  |  | PROD, SIT, UAT Servers | CUST |  |
|  |  | DEV | SCIL |  |
| Application | Supply | Siemens Software License ( EXPR , OPIN, RDNL, MIO etc) |  | Actual load and license shall be reevaluated post FDS Sign off. |
|  |  | PROD, SIT, UAT Servers | SCIL |  |
|  |  | DEV |  |  |
|  | Supply | Siemens Other License ( Curing SCADA, MES SCADA etc) | SCIL |  |
|  |  | PROD, SIT, UAT Servers |  |  |
|  |  | DEV | SCIL |  |
|  | Service | Layer 2 - SCADA Software Implementation |  |  |
|  |  | TBM SCADA, CURING SCADA, PLANTWIDE SCADA | SCIL |  |
|  | Service | Layer 3 - MoM Software Implementation |  |  |
|  |  | MES, LIMS | SCIL |  |
|  | Service | 3rd Party Integration (ERP, WMS, ASRS etc) |  |  |
|  |  | Integration and Development | CUST |  |

## Scope of Work RACI

| S.No | Phase | Area | Activity | SCIL | CUST | ECST |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Requirement | Workshop | Requirement gathering workshops arrangement with all Stakeholders. | R | A | C |
| 2 | Requirement | Documentation | Business Requirement Document creation. | R | C | I |
| 3 | Requirement | Requirement Checkpoint. | Business Requirement Document Sign Off | C | A | R |
| 4 | Requirement | Documentation | User Acceptance Criteria creation | R | C | A |
| 5 | Designing | Workshop | Conference room pilot with process owners/ business heads on need basis. | R | A | C |
| 6 | Designing | Documentation | Data requirements and availability of all application and interfaces | C | A | R |
| 7 | Designing | Infrastructure | Server sizing & specification recommendation. | C | C | R |
| 8 | Designing | Hardware | AIDC (Scanner, printer, PDA etc ) specification recommendation . | C | C | R |
| 9 | Designing | Application | Overall Solution architecture document creation. | R | A | C |
| 10 | Designing | Application | Infrastructure architecture document creation. | R | A | C |
| 11 | Designing | Application | Database requirements & specifications | C | A | R |
| 12 | Designing | Documentation | Functional design documentation. | R | A | C |
| 13 | Designing | Documentation | Interface Control design documentation | R | A | C |
| 14 | Designing | Management | Cordination with all OEM's for disucssion and follow ICD. | C | C | R |
| 15 | Designing | Integration Checkpoint. | Interface Control design Sign Off. | C | A | R |
| 16 | Designing | Solution Checkpoint. | Functional design Sign Off. | C | A | R |
| 17 | Designing | Acceptance Checkpoint. | User Acceptance Criteria Sign Off. | C | A | R |
| 18 | Designing | Documentation | Traceability matrix against Requirement IDs | R | A | I |
| 19 | Development | Data | Master and transactional data template. | R | C | I |
| 20 | Development | Data | Master and transactional data availability in template. | I | C | R |
| 21 | Development | Data | Master Data upload. | R | C | I |
| 22 | SIT | Management | Readiness of all OEM's interfaces for Integration testing. | I | C | R |
| 23 | SIT | Demo | Demo of possible feature. | R | A | C |
| 24 | SIT | Demo | Demo feedback and acceptance. | R | A | C |
| 25 | Testing | Application | User Acceptance Criteria Testing | C | A | R |
| 26 | Testing | Documentation | UAT test plan | R | A | C |
| 27 | Testing | Documentation | UAT Sign off | C | A | R |
| 28 | Commissioning | Application | MES Products installation. | R | A | I |
| 29 | Commissioning | Infrastructure | VM, Database and other 3rd party application installation. | C | C | R |
| 30 | Commissioning | Infrastructure | Server mounting, Storage configuration, OS, Antivirus, Network Readiness in Datacentre. | C | C | R |
| 31 | Commissioning | Infrastructure | Backup Software if any | C | C | R |
| 32 | Commissioning | Documentation | SOP and user manual | R | C | I |
| 33 | Commissioning | Infrastructure | Infrastructure, Database, Backup monitoring tools installation. | I | C | R |
| 34 | Hyper Care | Infrastructure | VM/Server Monitoring - Manually monitor the availability and performance of the Virtual Machines using OEM provided management tools at periodic intervals. | I | C | R |
| 35 | Hyper Care | Application | DB Monitoring - Manually monitor the availability of the databases using OEM provided management tools at periodic intervals | R | A | I |
| 36 | Hyper Care | Infrastructure | Backup Monitoring - Monitor the failed backup jobs Backup software console at periodic intervals | I | C | R |
| 37 | Hyper Care | Application | Application Monitoring : Monitor the availability of applications | R | A | I |
| 38 | Hyper Care | Application | Performance Maintenance - configuration changes, clean-up environment, identify inefficient SQL queries, Perform scheduled database start-up/shutdown, Database recovery | R | A | I |
| 39 | Hyper Care | Application | DB Structural Maintenance - Table space, disk space, and temporary space management, Database object structural management, Maintain physical database layout | R | A | I |
| 40 | Hyper Care | Infrastructure | Network Monitoring System installation | I | C | R |
| 41 | Hyper Care | Infrastructure | VM, Server, OS, Antivirus, other software maintenance | I | C | R |

# Project Management

## Project Organization Structure

[Content to be provided — no corresponding content found in source document; to be authored separately.]

## Project Governance

[Content to be provided — no corresponding content found in source document; to be authored separately.]

## Project Phases and Deliverables

### Requirement Freeze & Workshop

Smart Controls Team to organize workshop to collect, understand, review, finalize and fine tune the software and hardware requirements. The workshop could be conducted online or at customer site.

Customer shall align all the required experts and resources during workshop to clarify and explain the requirements in detail. Customer shall arrange all 3rd party experts for the interface discussion if required to be integrated with required software.
Customer shall provide the User Acceptance Criteria (UAC) to Smart Controls for final acceptance of agreed requirements.

Smart Controls to create a final Business Requirement Document (BRD) at the end of the workshop to be considered as the final deliverables. Any deviation in requirement from the basis of the offer to follow “Change Request Procedure “section mentioned in this document.

Smart Controls and Customer shall calibrate on the scope of supply and service post requirement clarity and definition.

As per the requirement clarification and detailing, the final scope of supply and service, project timeline, Solution Architecture, IT Architecture to be re-evaluated. Any required modification to be mutually discussed and considered for project implementation.

Finalized BRD to be signed off by both the parties.

### Functional Design Session

Smart Controls team to design the solution as per the signed off BRD. The solution design to cover the functional details of requirements and process flow of solution.

Smart Controls shall engage customer as and when needed with to clarify and design the solution. Customer shall align all required stakeholder to define and contribute to the solution designing process.

Smart Controls must document all the solution design in final Functional Design Specification (FDS) Document explaining the to be developed/configured functional design of the software.

Smart Controls must document the required interfaces with any 3rd party software as per the requirement and solution in Interface Control Design (ICD) Document.

At the end of Functional Design session, the final FDS and ICD must be signed off with both the parties (Smart Controls and Customer) before the development is proceeded. Customer shall provide the User Acceptance criteria sign off for final acceptance of agreed requirements and solution.

### System Integrated Testing (SIT)

During the software build and development Smart Controls team to perform the system integrate testing with all the modules developed and integrated with 3rd party system if any.

The developed modules will be deployed in SIT Server for demonstrations.

Smart Controls shall demonstrate the developed modules of the solution with integrating with 3rd party software if any.

Customer shall align all required stakeholder to understand and provide comments on developed modules. At the end of SIT, the modules will be demoed, and comments will be recorded.

### User Acceptance Testing (UAT)

After completion of SIT, the software will be deployed in UAT Server for final acceptance testing. All the required machines/3rd party software will be integrated with as like Production environment.

Smart Controls must deploy all the modules and integrate with actual devices. Customer shall perform system validation, executing User Acceptance Criteria to validate requirements delivery and system functionality.

Smart Controls will respond to issues and concerns raised during the validation stage.

Customer shall align all required stakeholder/Hardware/Server to perform the final test and accept the developed modules against the UAC.

At the end of UAT, the UAT will be Signed off by both parties and system will be accepted to go live.

### Commissioning & Go Live

After completion of UAT, the software will be deployed in Production Server.

All the required machines/3rd party software will be integrated as per UAT sign off. Smart Controls must deploy all the modules and integrate with devices/software. Smart Controls will provide the user manual videos to the end user to understand the system for usability.

Customer shall align all required stakeholder/Hardware/Server to deploy the solution on production server.

At the end of Commissioning and Go Live, the developed modules will be available to be used for respected end user.

### Rollout and Handover

Once the modules are commissioned and live in production server, the software will be under hyper care by Project team. In this hyper care duration system will be monitored for performance, functionality and bugs. Any bugs /improvement points identified will be fixed/improved by the project team.

Smart Controls will provide the all-user manual videos to the end user to understand the complete system for usability.

At the end of Rollout and Handover, the developed modules will be handed over to customer with required functional training videos.

## Project Timelines

Given below is a high-level project schedule. SMART CONTROLS believe that the project schedule can be achieved provided minor (No timeline impact) changes or deviations are requested by the key users once the FDS is signed off.

It will be our joint responsibility to work towards a common goal of meeting timelines.

# Project Understanding

## General Assumptions

- The language for project, training, operator’s documentation, and user interface will be English.

- Customer is responsible to perform system validation, including developing and executing test cases (User Acceptance Test) to validate requirements and system functionality. Smart Controls will respond to issues and concerns raised during the validation stage.

- The overall project schedule shall be mutually agreed between Customer and Smart Controls at the beginning of the project, based on the contractual project schedule.

- Change request development will be done in Smart Controls premises and commissioning will be done on customer site.

- The complete job will be done remotely and onsite as per the project phase and SCIL decision for project completion.

- If Customer not able to supply any required facilities, resources, assistance or information in a timely manner, corresponding additional man days to complete these activities will be charged to customer on a time and materials basis using SmartControls standard rates in effect from time to time for any resulting additional work or waiting time.

## Project Assumptions

- If Customer not able to supply any required facilities, resources, assistance or information in a timely manner, Smart Controls shall be allowed corresponding addition man days to complete its activities.

- The overall project schedule shall be mutually agreed between Customer and Smart Controls at the beginning of the project.

- Smart Controls won’t be responsible for any third-party software, solution, or hardware.

- The project deployment and commissioning will be done remotely with the support resources in plant. This change is applicable for all the areas in the plant.

- The reports will be available for those areas which are considered in the scope.

## Customer Support

Smart Controls would need the below support from Customer.

- Physical access to systems needed for commissioning.

- Customer will provide all the required Network to all the machines and PLC and servers.

- Customer will appoint a dedicated commissioning manager to be responsible to coordinate all the on-site tasks and the communication between the parties (Smart Controls/Customer /OEMs).

- Any modification to be done on ERP /PLC/ OEM’s or any third-party Software will be taken care by Customer.

- Internet and MS Teams access has also to be available for Smart Controls team in the room.

- Ensure key person availability (e.g.: key users, IT persons) according to the project plan.

- Customer will provide all the information regarding business process, equipment, work procedures and plans which are required by Smart Controls to render the deliverables and will ensure that any information provided is accurate and complete.

- Additional compute power (CPU, RAM etc) on the existing MES servers for the new interfaces and requirements to be provided by the customer based on the recommendation from MES team.

- All the input required for the report must be available in the PLC/DB/CSV.

- Lodging/ Boarding and local conveyance at site

- Separate room at site to be provided for the team to work

## Exclusions

The following are excluded from the scope of Service of Smart Controls unless, otherwise explicitly mentioned in this document.

- Materials and activities on field devices and equipment (e.g., PLCs modification). Or modification of existing equipment for any process automation.

- Any hardware/supply/service item not explicitly mentioned in this document.

# Change Request Procedure

Any deviation requested in this proposal OR during implementation OR post implementation phase in project will follow the below mentioned procedure. The standard change process can be graphically represented as follows:

This change process covers all major/minor changes. All change orders are submitted by the project management and quantified with respect to budget and time.

Both project managers must approve the change before the described activity may be performed. If no agreement between the project managers can be achieved, the change is not accepted. Each project manager can invoke the Steering Board for further decision.

Should any assumption set out or referred to in the proposal prove to be invalid or should fail to carry out any of your obligations under the proposal, Smart Controls will be entitled to equitable adjustments to the Services and to charge customer on a time and materials basis using Smart Controls standard rates in effect from time to time for any resulting additional work or waiting time.

## Change in Scope Of Service

| Stages | Responsible | Dependency | Action |
| --- | --- | --- | --- |
| Change Request | Customer | CR Approval. | Customer to document the required change in detail and provide all related master data and prerequisites. |
| Solutioning | Smart Controls | Customer to provide complete requirement details and all related prerequisites. | Smart Controls to perform impact analysis, code analysis and design the solution. The solution to be discussed and mutually agreed with Customer. |
| Building | Smart Controls | Customer to provide the acceptance criteria for the change. | Smart Controls to build the solution and preform unit testing and check acceptance criteria shared by Customer. |
| UAT | Customer | Smart Controls to deploy the solution on UAT Server. | Customer to test the solution in UAT server, perform impact and risk analysis and provide acceptance. |
| PROD | Smart Controls | Customer to provide the UAT acceptance. | Smart Controls to deploy the solution in PROD Server. |
| PROD | Smart Controls | Smart Controls to complete deployment. | Customer performs the acceptance testing in PROD Server. |

## Change in Scope Of Supply

| Stages | Responsible | Dependency | Action |
| --- | --- | --- | --- |
| Change Request | Customer | CR Approval. | Customer to document the required change in detail and provide related hardware specification details. |
| Solutioning | Smart Controls | Customer to provide complete requirement details and all related prerequisites. | Smart Controls to perform impact analysis and redesign the solution if needed. The solution/change/impact to be discussed and mutually agreed with Customer. |
| Procurement & Readiness | Smart Controls | Smart Controls and Customer to mutually agree to the change impact. | Smart Controls to procure the material as per CR and preform the required configurations on the hardware as per mutually agreed scope of work for the hardware. |
| UAT | Customer | Smart Controls to deploy the hardware on UAT Server. | Customer to test the hardware in UAT server and provide acceptance. |
| PROD | Smart Controls | Customer to provide the UAT acceptance. | Smart Controls to commission the hardware in PROD Server and performs the final acceptance testing. |

# Acceptance Procedures

## Notification of Deliverable Available Date

The approval of documents is given in writing; for other delivery units (e.g., system and training) an approval report is prepared. Acceptance will be confirmed in writing. The same process will be applicable for each deliverable of each milestone. Smart Controls is responsible to give Customer notification of the date when the deliverable as listed in project deliverables section will be available for acceptance by the Customer

## User Acceptance Tests

For the description of test cases, a form will be provided which is commonly agreed by the project manager from Smart Controls and the customer will be used.

## Inspection and Acceptance of Deliverables by Customer

Customer will notify Smart Controls in writing within five (5) working days following receipt of any milestone related deliverable for which Smart Controls has responsibility for delivery, if the deliverable fails to meet the acceptance criteria (if any) set out above. This notice shall state in reasonable detail and in a consolidated manner the reasons for a deliverable failing to meet such criteria.

Acceptance by the Customer shall not be unreasonably withheld. The passage of five (5) working days without notice of non-acceptance following delivery to Customer or the productive use by Customer of such deliverable shall constitute acceptance by the Customer.

If the notice of non-acceptance is not sufficiently detailed to allow Smart Controls to determine why such deliverable is unacceptable, Smart Controls may request in writing that the Customer provides sufficient additional information. The passage of five (5) working days from the date of such request without the provision of such additional information shall constitute acceptance of such deliverable by the Customer.

Smart Controls shall either rework such deliverable within fifteen (15) days after receipt of sufficient notice or present the Customer with a plan to rework the deliverable within a period of time that is reasonable under the circumstances.

Where the Scope of work does not set out acceptance criteria for any deliverable for which Smart Controls has responsibility for delivery, the deliverable will be deemed accepted on delivery to the Customer.

The project is completed if all deliverables as described are delivered to the Customer and accepted by the Customer via a formal Acceptance Document/email.

# Ownership Of Deliverables

- Pre-existing Software and Technology. Each party will retain all rights in any software, ideas, concepts, know-how, development tools, techniques or any other proprietary material or information that it owned or developed prior to the inception of a professional services project or acquired or developed thereafter without reference to or use of the intellectual property of the other party.

- Third Party Software and Technology. All software and technology that is licensed by a party from a third-party vendor will be and remain the property of such vendor.

- Deliverables Based on SmartControls Software and Technology. Subject to any third-party rights or restrictions, SmartControls will own all intellectual property rights in or related to all deliverables that are developed and delivered by SmartControls, provided that they consist of pre-existing SmartControls software or SmartControls software development tools, modifications thereto developed as part of the Services or works derived from pre-existing SmartControls software or SmartControls Tools developed as part of the Services.

- Deliverables Based on Customer’s Software and Technology. Subject to any third-party rights or restrictions, Customer shall own all intellectual property rights in or related to any deliverables that do not constitute pre-existing SmartControls software, SmartControls Tools, or modifications thereto or works derived therefrom, that are developed as part of the Services.

- The Services provided hereunder shall not constitute “works made for hire” under any applicable copyright laws. Ownership of work in progress under a Scope of Work shall remain with SmartControls until such time as title to a Deliverable transfer, if at all, in accordance with the signed Agreement.

- No License to Intellectual Property of the Other Party: No licenses will be deemed to have been granted by either party to any of its patents, copyrights, trade secrets or other intellectual property except as otherwise expressly provided in the Agreement. SmartControls will be free to use the ideas, concepts, methodologies, processes and know-how that are developed or created in the course of performing the Services provided that SmartControls does not use, or make reference to, the intellectual property or proprietary information of Customer.

# Annexure A – Commercial Scope

-----To be included ---